EngDoc Engineering PDF Review Suite Product Roadmap & Feature Suggestions

| Prepared for Amey Rail / TRU Programme | Document Type Product Roadmap — Internal | Version v1.0 — March 2026 |
| --- | --- | --- |

# 1. Executive Summary

EngDoc is a fully client-side engineering PDF review application built for the Amey Rail team on the Transpennine Route Upgrade programme. It runs entirely in the browser — no server infrastructure required, instantly deployable on any device with a modern browser.

It integrates PDF viewing, annotation markup, calibrated measurement, and the Amey EMMa checking process into one workflow, replacing a fragmented process that previously involved Acrobat, manual XLSX entry, and email-based comment registers.

Current Capabilities (v1.0)

- PDF viewing with virtual/lazy rendering — handles 300+ page A1 drawing sets without browser memory issues

- Full annotation suite: box highlight, text highlighter (marker pen), freehand pen, arrow with live preview, rectangle, strikethrough, sticky note, text label

- Click-click-commit measurement tool with scale calibration and real-world unit display (m, mm, cm, ft, in)

- EMMa Checking Review integration: live register panel, Cat 1/2/3/BP classification, 19 standard comment types, close-out and acceptance tracking

- Direct export to Checksheet.xlsm — populates Checking Review rows and Document Check Sheet header cells; preserves all existing VBA macros

- PDF title block auto-detection using text extraction (Drawing Number, Revision, Contract details, Discipline, Drawn by)

- Full-document text search with page-jump and visual flash highlight of matched text

- Session save/load as .engdoc files; author stamping and ISO timestamp on every annotation; Ctrl+S shortcut

# 2. Strategic Context

Three pain points drove the development of this tool:

- Fragmented tooling — reviewers used Acrobat for markup, Excel for the EMMa register, and email for distribution. No single source of truth; significant re-keying effort on every review cycle.

- Manual transcription — comment text had to be copied from PDF markup into the Checking Review sheet, introducing errors and consuming significant checker time on each submission.

- No calibrated measurement — dimensions had to be manually calculated or estimated without a tool that understands drawing scale or NR coordinate systems.

The next development phase should address three strategic themes:

| Theme 1: Collaboration Multi-user review, real-time comment sharing, reviewer role management | Theme 2: Intelligence AI-assisted comment drafting, drawing comparison, automated standards checking | Theme 3: Integration ProjectWise/Aconex, Atlas ecosystem, IFC/BIM model overlay |
| --- | --- | --- |

# 3. Feature Roadmap

Features are rated by Effort (S = <1 day, M = 1–3 days, L = 1–2 weeks, XL = 1+ month) and Value (Low / Med / High / Critical). Priority tiers: P0 = critical or quick-win, P1 = next sprint, P2 = medium term, P3 = strategic long term.

P0 — Critical / Quick Wins

| Priority | Feature | Description | Effort | Value |
| --- | --- | --- | --- | --- |
| P0 | Shift-snap measurement | Orthogonal snap (hold Shift key) locks the measure line to horizontal or vertical. Prevents the most common error when measuring on structured drawings — diagonal snap when intending a straight run. | S | High |
| P0 | EMMa ref badge on drawing | Display the EMMa item number as a small purple badge on each note/text annotation directly on the drawing. Closes the loop between markup and register — essential for Form B cross-referencing. | S | Critical |
| P0 | Full undo/redo stack | Multi-step undo/redo (Ctrl+Z / Ctrl+Y). Currently only the most recent annotation can be undone. A full history stack is table-stakes for any annotation tool. | S | High |
| P0 | Auto-calibrate from title block scale | Read the scale stated in the title block using the existing text extractor and automatically configure the measure tool. Removes the manual calibration step on every new drawing. | S | High |
| P0 | Cloud / revision bubble markup | Standard CAD cloud markup — a scalloped closed shape with revision delta triangle — to mark areas of change. The single most-used NR drawing convention; its absence is the main reason reviewers currently revert to Acrobat. | M | Critical |

P1 — High Value (next sprint)

| Priority | Feature | Description | Effort | Value |
| --- | --- | --- | --- | --- |
| P1 | Multi-user shared session | Share a .engdoc session link or file so a second reviewer loads the same PDF with existing comments visible. Author colour-coding per reviewer. Foundation step toward real-time collaboration. | L | Critical |
| P1 | EMMa status dashboard | Panel showing: total by cat, % closed, overdue items, comments per reviewer per discipline. Gives RE/CEM instant programme health aligned to EMMa WS reporting requirements. | M | High |
| P1 | Revision comparison overlay | Load two revisions of the same drawing and highlight changed pixels. Critical on TRU where drawings cycle P01 → P02 → AFC. Reviewers focus only on changes, not the whole sheet. | XL | Critical |
| P1 | Designer reply threading | Allow a designer to reply to checker comments in EngDoc. Replies populate the EMMa Update/Reply column and display inline in the register — matching the existing Checking Review workflow. | M | High |
| P1 | Discipline-specific comment templates | Pre-loaded standard comment templates per discipline matching the aide memoire checklists in the EMMa Checksheet. One-click insert of standard check items reduces drafting time. | M | High |

P2 — Medium Term (2–3 sprints)

| Priority | Feature | Description | Effort | Value |
| --- | --- | --- | --- | --- |
| P2 | AI comment drafting | Anthropic API suggests comment type, category, and text based on the highlighted area. Trained on NR standards vocabulary. Checker reviews and approves before logging. | L | High |
| P2 | Drawing register / set navigation | Link all sheets in a drawing set so the reviewer navigates between them tracking review status (Outstanding/In Progress/Complete) per sheet. Mirrors a ProjectWise transmittal register. | L | High |
| P2 | NR standards checker | Read text from the drawing using the existing extractor and flag potential standards conflicts: wrong colour codes, missing CDM hazard triangles, incorrect title block format, scale bar vs stated scale. | XL | High |
| P2 | Polygon area and count tools | Click-to-close polygon area measurement and element counter. Useful for earthworks volumes, fencing runs, cable tray fill calculations on TRU civils and lineside drawings. | M | High |
| P2 | Full audit trail export | Log of who added/changed/deleted each comment with ISO timestamps. Exportable to PDF or XLSX. Required for Form B / AFC submissions under NR checking procedures. | M | Med |

P3 — Strategic (long term)

| Priority | Feature | Description | Effort | Value |
| --- | --- | --- | --- | --- |
| P3 | ProjectWise / Aconex integration | Connect to the Amey document management environment to load drawings directly, push annotations back as native comments, and update document status without leaving EngDoc. | XL | High |
| P3 | IFC / BIM model overlay | Overlay IFC model elements onto 2D drawings for clash checking. Valuable on TRU civils/MEP interfaces where lineside structure positions need checking against the 3D model. | XL | Med |
| P3 | Tablet / mobile support | Touch-optimised interface (pointer events, stylus annotation, pinch-to-zoom) for iPad/Surface use in site offices. Offline-first with sync when connected to corporate network. | XL | High |
| P3 | Atlas ecosystem integration | Promote EngDoc into the Atlas platform as a native module. Atlas passes drawing URL and project context; EMMa data writes to programme-level database rather than a downloaded XLSX. | XL | Critical |

# 4. Technical Improvements

Alongside new features, the following technical improvements should be prioritised:

### Performance

- Service worker / offline caching — the app must work without internet once loaded. Critical for TRU site offices with patchy connectivity along the route corridor

- IndexedDB auto-save — persist the current session to browser storage every 30 seconds. Work is never lost on accidental tab close or browser crash

- Web Worker for text extraction — move PDF text extraction off the main thread to prevent any UI jank when opening large drawing sets

### Reliability

- Zoom-aware measurement labels — when zoom changes, recalculate the label from stored pxDist rather than displaying the value from draw time

- Mixed-format drawing sets — the shell estimator uses page 1 dimensions for all pages; A1+A3 mixed sets get wrong shell heights until lazy render corrects them

- Title block manual identification fallback — when auto-detection fails, offer a click-to-identify mode where the user clicks each title block cell to teach EngDoc the layout once for that drawing series

### Accessibility & UX

- Keyboard shortcuts overlay (? key) — all shortcuts in one view: Ctrl+S, H=highlight, R=rect, A=arrow, M=measure, N=note, E=erase, Space=pan, Esc=cancel

- Pointer events instead of mouse events — makes the app usable on Surface tablets and touch screens commonly used in Amey design offices and site containers

- Dark mode — reduces eye strain during long checking sessions on large monitor setups common in open-plan design offices

# 5. Recommended Immediate Next Steps

| # | Action | Rationale | Owner | When |
| --- | --- | --- | --- | --- |
| 1 | Shift-snap orthogonal measurement | Prevents the most common measurement error. Very low effort — single key modifier adds enormous precision. | Dev | Sprint 1 |
| 2 | Cloud/revision bubble markup tool | The most-used NR convention. Without it reviewers continue using Acrobat for this step, defeating EngDoc's purpose. | Dev | Sprint 1 |
| 3 | EMMa ref badge on annotations | Closes the gap between drawing markup and register. Essential for Form B cross-referencing by the designer. | Dev | Sprint 1 |
| 4 | Auto-calibrate scale from title block | Title block text extraction already reads the scale field. One small function converts to pxPerUnit. | Dev | Sprint 1 |
| 5 | Pilot with TRU checking team (3 drawings) | Real workflow feedback before Phase 2 build. Identify missing comment types and EMMa export format issues. | PM | Sprint 2 |
| 6 | Evaluate ProjectWise API access | Phase 3 requires NR IT approval. Start procurement now — NR IT lead times are 3–6 months. | PM | Sprint 2 |

# 6. Atlas Ecosystem Integration

The project brief notes a potential move into the Atlas ecosystem. The recommended integration path has three phases:

### Phase A — Standalone (current state)

EngDoc runs as a single HTML file hosted on GitHub Pages. No backend, no authentication, no shared state. Suitable for individual use, pilot testing, and programme demonstrations.

### Phase B — Atlas Module

- EngDoc embedded as an iframe module within the Atlas dashboard

- Atlas passes drawing URL and project context at load; EngDoc pre-loads the PDF and pre-fills EMMa fields from the Atlas programme data

- .engdoc session files stored in Atlas document management rather than the local filesystem

- EMMa register data writes to the programme-level comment database rather than a downloaded XLSX — enabling programme-wide comment aggregation across all disciplines

### Phase C — Atlas Native

- Full SSO authentication — reviewer identity tied to programme role (Designer, Checker, RE, CEM) with role-based access to close out comments

- Real-time multi-user commenting via Atlas websocket infrastructure — multiple reviewers on the same drawing simultaneously, comments appearing live

- Programme dashboard: EMMa completion % per drawing, per discipline, per GRIP stage — real-time engineering health visibility for the Engineering Manager

- Automated escalation: Cat 1 comments outstanding > 5 working days trigger an Atlas alert to the CEM, enforcing the EMMa process without manual chasing